## Slide 1: Delivery Fleet Optimization
Objective
Implementation of a predictive ML model, to monitor performance of delivery vehicle fleet, identify possible issues and act preventively.
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Milestone 1
Milestone 2
Milestone 3
Milestone 4
Constructing and Executing stages
Plan and determine project workflow
Determine needed resources
Gather historical data
Set up, up to date data gathering systems
Project Plan: Workflow
Overview of needed ressources and budget
Database with historical data (raw)
Constant influx of up to date data (into the database)
1st Week to prepare the plan
2nd Week to review it
Data collection parallel
Total: 2 Weeks
Handle and Structure data:
  Clean
  Convert
  Structure
  Format
MilestoneOrganized database
Clean and manegeable data
Total 2: Weeks
Create Modelling Strategy: Exploration of data
Develop ML models
Test for accuracy and quality
Review ML models itiretively while necessary
Final model after review and accuracy/quality checks: 90% Accuracy
Total 5: Weeks
Share results with stakeholders
  Incorporate feedback > loop back to M3 if needed
Discuss action plan
Rollout software or tool to the target locations
Approved Model that has been rolled out to desired locations
Total 3: Weeks